Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | 699d5f95c40b5ad0e9ee59f8 |
| Project Name | PlantHub AI |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Dataset Collection (Epic 1) | USN-1 | As a developer, I can download and organise the PlantVillage dataset into class-labelled folders for training. | 2 | High | Tanish Angadi |
| Sprint-1 |  | USN-2 | As a developer, I can load images from the dataset directory using Keras ImageDataGenerator. | 1 | High | Tanish Angadi |
| Sprint-1 | Data Preparation (Epic 2) | USN-3 | As a developer, I can apply image augmentation (flip, zoom, rotation) to expand training data and prevent overfitting. | 3 | High | Tanish Angadi |
| Sprint-1 |  | USN-4 | As a developer, I can preprocess all images to 224x224 pixels and normalise pixel values for MobileNetV2 input. | 3 | High | Tanish Angadi |
| Sprint-1 |  | USN-5 | As a developer, I can split the dataset into training (80%) and validation (20%) sets. | 3 | High | Tanish Angadi |
| Sprint-2 | Model Training (Epic 3) | USN-6 | As a developer, I can load the MobileNetV2 base model with pre-trained ImageNet weights and freeze its layers. | 2 | High | Tanish Angadi |
| Sprint-2 |  | USN-7 | As a developer, I can add a custom classification head (GAP, Dense 256, Dropout, Dense 8 Softmax) on MobileNetV2. | 2 | High | Tanish Angadi |
| Sprint-2 |  | USN-8 | As a developer, I can train the model using train.py and save the trained weights as plant_model.h5. | 2 | High | Tanish Angadi |
| Sprint-2 |  | USN-9 | As a developer, I can evaluate model accuracy on the validation set and achieve 92%+ accuracy. | 4 | High | Tanish Angadi |
| Sprint-2 | Web Application (Epic 4) | USN-10 | As a farmer, I can upload a leaf photo to PlantCareAI and receive a disease prediction with confidence score in under 3 seconds. | 5 | High | Tanuja Thorat, Tanish Angadi |
| Sprint-2 | Deployment (Epic 5) | USN-11 | As a developer, I can deploy the Flask app to Render/Railway using Gunicorn so it is publicly accessible. | 5 | Medium | Swatantrapratap, Swara Mamidwar |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 7 Days | 10 Feb 2025 | 16 Feb 2025 | 12 | 16 Feb 2025 |
| Sprint-2 | 20 | 7 Days | 17 Feb 2025 | 23 Feb 2025 | 20 | 23 Feb 2025 |
| Sprint-3 |  |  |  |  |  |  |
| Sprint-4 |  |  |  |  |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts